# Date/Time of Meeting: 28/3/2022

## Location: R10 building, Fontys

## Participants: Nikolova Rositsa, Rens van den Elzen, Jakub Jelinek, Daniil Blagoev

Desktop application

# Agenda Item #1: Discussion about future functionalities of the application

## Discussion

* Use remote database
* Discussing products
  + Create
  + Edit
  + Increase quantity
  + Delete
* Two different types of departments: sales, warehouse
* Add assigning to department(only administrator can do)
* Worker
  + sales or warehouse
* Sales, after log in -> see list of all products, one more tab, product request tab
* Product: info, logo, current quantity, id, name, manufacturer, optional(barcode), category plus having ‘departments’, like category and subcategory, status(default pending)
* i.e.: 2 keyboards -> request button -> request goes to **warehouse** employees, id of *employee made request by* displayed and number of requested quantity, max number for requested products 10
* Three weeks for warehouse employees to finish request
* Warehouse employee sees list of all requests, quantity requested and how many products left in warehouse
* If five requested and he has ten, **complete** accept, subtraction and other logic
* If 5 keyboards requested, in warehouse only two, **partial** accept
* **Plaint reject,** if none in inwarehouse
* In sales they see messages: accepted or not
* Less then two, different colour for number
* Keep all the requests, don’t delete them
* Manager and/or administrator can see the product management
* All above must be done until the end of week 10
* Statistics
  + how many accepted and rejected, see all types of them

## Action

Implement all new above mentioned functions, must be done until week 10, split work, start working this week. Update login because of new “types” of users

# Agenda Item #2: Discussion about the website and what should be possible on it

## Discussion

* Website – for general employees
* See only schedule so far – blue shades theme
* **Additional** for schedule
  + Marking preferences
  + Landing page – manager enters general info about the company

## Action

Start working on the website, first finish the application. Question for tutor – do we need to change URS, or create a new document?