# Date/Time of Meeting: 2/6/2022

## Location: R10 building, Fontys

## Participants: Nikolova Rositsa, Rens van den Elzen, Jakub Jelinek, Daniil Blagoev

# Agenda Item #1: Show the customer our work for the third iteration

## Discussion

* Extend the listbox on tab *product management* scanner so we see the prices
* Do the printed form for the presentation
* If possible sale button/ submit button, all quantities should be reduced in sale quantity tab
* Repair the preferred shifts, it is not working, add Sunday Saturday
* In leave request and preferred shifts put name
* Remove leave requests from automated schedule
* Showing statistics, tabs that we added
* Nice visual and css, play with it a bit, make it look nice
* Finish and update documentation
* Next meeting week 18, last presentation

## Actions

* Finish automated schedule
* Repair preferred shifts
* Make the UI look nice
* Print out the barcodes on the paper
* When products scanned and confirmed, quantity should be reduced, something like *sales process*

# Agenda Item #2: Discuss what the customer thinks of our work

## Discussion

* Client likes our work, we need to finish automated schedule, repair the shifts and make it look nice, not like a dashboard

# Agenda Item #3: Discuss the functionalities for next iteration

## Discussion

* Finish lates requirements