# Date/Time of Meeting: 10/3/2022

## Location: R10 building, Fontys

## Participants: Rositsa Nikolova, Daniil Blagoev, Jakub Jelinek, Rens van den Elzen

# Agenda Item #0: Talking about the previous minutes

## Discussion

* If approved, ask at start of the meeting everytime (add participants, location)

## Action

* Ask for approval of meeting minutes every time

# Agenda Item #1: Discuss what we talked about during the customer meeting

## Discussion

* URS was approved by the client
* No problem with sending the URS, we are on track
* We should be done by Friday 18th, but also have time until Monday

## Action

* It is now clear what we have to do, starting coding the application

# Agenda Item #2: Should our application be functioning with a database for the interim version delivery?

## Discussion

* It should have the database
* Priorities are functional requirement, not the UI

## Action

* Create a database and connect it to the application

# Agenda Item #3: How much effort should we put into making the application look good for the interim version?

## Discussion

* For next week create a test plan based on URS(presentation in WKS)
* More than one test for use case, only use case, create a test report for the application
* We have to test a project of our group, they will send us a scheme which group we have to test
* This takes place on week 6
* Test document, test report, process report(team work, what we can do better in next project, what has anyone done), application

## Action

* Priorities are functions, would be advantage to make it look nice